Regional Operational Plan SF.xx.2019.xx

Operational Plan: Aniak Streamgaging Network, 2019-2024

by

Ann Marie Larquier

September 2019

Alaska Department of Fish and Game	Divisions of Sport Fish and Commercial Fisheries

Symbols and Abbreviations

The following symbols and abbreviations, and others approved for the Système International d'Unités (SI), are used without definition in the following reports by the Divisions of Sport Fish and of Commercial Fisheries: Fishery Manuscripts, Fishery Data Series Reports, Fishery Management Reports, and Special Publications. All others, including deviations from definitions listed below, are noted in the text at first mention, as well as in the titles or footnotes of tables, and in figure or figure captions.

Weights and measures (metric)

centimeter	cm

deciliter 	dL

gram 	g

hectare	ha

kilogram	kg

kilometer	km

liter	L

meter	m

milliliter	mL

millimeter	mm

Weights and measures (English)

cubic feet per second	ft3/s

foot	ft

gallon	gal

inch	in

mile	mi

nautical mile	nmi

ounce	oz

pound	lb

quart	qt

yard	yd

Time and temperature

day	d

degrees Celsius	°C

degrees Fahrenheit	°F

degrees kelvin	K

hour 	h

minute	min

second	s

Physics and chemistry

all atomic symbols

alternating current	AC

ampere	A

calorie	cal

direct current	DC

hertz	Hz

horsepower	hp

hydrogen ion activity	pH

(negative log of)

parts per million	ppm

parts per thousand	ppt,

‰

volts	V

watts	W

General

Alaska Administrative

Code	AAC

all commonly accepted

abbreviations	e.g., Mr., Mrs., AM,  PM, etc.

all commonly accepted

professional titles	e.g., Dr., Ph.D.,

R.N., etc.

at	@

compass directions:

east	E

north	N

south	S

west	W

copyright

corporate suffixes:

Company	Co.

Corporation	Corp.

Incorporated	Inc.

Limited	Ltd.

District of Columbia	D.C.

et alii (and others) 	et al.

et cetera (and so forth)	etc.

exempli gratia

(for example)	e.g.

Federal Information

Code	FIC

id est (that is)	i.e.

latitude or longitude	lat or long

monetary symbols

(U.S.)	$, ¢

months (tables and

figures): first three

letters	Jan,...,Dec

registered trademark

trademark

United States

(adjective)	U.S.

United States of

America (noun)	USA

U.S.C.	United States Code

U.S. state	use two-letter abbreviations (e.g., AK, WA)

Mathematics, statistics

all standard mathematical

signs, symbols and

abbreviations

alternate hypothesis	HA

base of natural logarithm	e

catch per unit effort	CPUE

coefficient of variation	CV

common test statistics	(F, t, 2, etc.)

confidence interval	CI

correlation coefficient

(multiple)	R

correlation coefficient

(simple)	r

covariance	cov

degree (angular )	°

degrees of freedom	df

expected value	E

greater than	>

greater than or equal to

harvest per unit effort	HPUE

less than	<

less than or equal to

logarithm (natural)	ln

logarithm (base 10)	log

logarithm (specify base)	log2, etc.

minute (angular)	'

not significant	NS

null hypothesis	HO

percent	%

probability	P

probability of a type I error

(rejection of the null

hypothesis when true)

probability of a type II error

(acceptance of the null

hypothesis when false)

second (angular)	"

standard deviation	SD

standard error	SE

variance

population	Var

sample	var

Regional Operational plan SF.xx.2019.xx

Operational Plan: Aniak Streamgaging Network, 2019-2024

by

Ann Marie Larquier

Alaska Department of Fish and Game, Sport Fish Division, Anchorage

Alaska Department of Fish and Game
Sport Fish Division

September 2019

The Regional Operational Plan Series was established in 2012 to archive and provide public access to operational plans for fisheries projects of the Divisions of Commercial Fisheries and Sport Fish, as per joint-divisional Operational Planning Policy. Documents in this series are planning documents that may contain raw data, preliminary data analyses and results, and describe operational aspects of fisheries projects that may not actually be implemented. All documents in this series are subject to a technical review process and receive varying degrees of regional, divisional, and biometric approval, but do not generally receive editorial review. Results from the implementation of the operational plan described in this series may be subsequently finalized and published in a different department reporting series or in the formal literature. Please contact the author if you have any questions regarding the information provided in this plan. Regional Operational Plans are available on the Internet at: http://www.adfg.alaska.gov/sf/publications/

Ann Marie Larquier,

Alaska Department of Fish and Game, Division of Sport Fish,

333 Raspberry Road, Anchorage, AK 99518-1565

This document should be cited as follows:

Larquier, A. M. 2019. Operational Plan: Aniak Streamgaging Network, 2019-2024. Alaska Department of Fish and Game, Regional Operational Plan ROP.SF.xx.2019.xx, Anchorage.

The Alaska Department of Fish and Game (ADF&G) administers all programs and activities free from discrimination based on race, color, national origin, age, sex, religion, marital status, pregnancy, parenthood, or disability. The department administers all programs and activities in compliance with Title VI of the Civil Rights Act of 1964, Section 504 of the Rehabilitation Act of 1973, Title II of the Americans with Disabilities Act (ADA) of 1990, the Age Discrimination Act of 1975, and Title IX of the Education Amendments of 1972.

If you believe you have been discriminated against in any program, activity, or facility please write:

ADF&G ADA Coordinator, P.O. Box 115526, Juneau, AK 99811-5526

U.S. Fish and Wildlife Service, 4401 N. Fairfax Drive, MS 2042, Arlington, VA 22203

Office of Equal Opportunity, U.S. Department of the Interior, 1849 C Street NW MS 5230, Washington DC 20240

The department’s ADA Coordinator can be reached via phone at the following numbers:

(VOICE) 907-465-6077, (Statewide Telecommunication Device for the Deaf) 1-800-478-3648,

(Juneau TDD) 907-465-3646, or (FAX) 907-465-6078

For information on alternative formats and questions on this publication, please contact:

ADF&G, Division of Sport Fish, Research and Technical Services, 333 Raspberry Rd, Anchorage AK 99518 (907) 267-2375

Signature Page

| Project Title: | Aniak Streamgaging Network, 2019-2024 |
| --- | --- |
| Project leader: | Ann Marie Larquier |
| Division, Region and Area | Sport Fish, Research and Technical Services, Instream Flow Program |
| Project Nomenclature: |  |
| Period Covered: | 02/01/2019 to 12/31/2025 |
| Field Dates: | 06/01/2019 to 10/01/2024 |
| Plan Type: | Category I |

Approval

| Title |  | Name |  | Signature |  | Date |
| --- | --- | --- | --- | --- | --- | --- |
| ADF&G Project Leader |  | Ann Marie Larquier |  |  |  |  |
| Research Coordinator |  | Joe Klein |  |  |  |  |

TABLE OF CONTENTS

Page

abstract	3

Purpose	3

Objectives	4

Methods	5

Study Area	5

Study Design	6

Data Compilation and Collection	7

Hydrologic Data Collection	7

Biologic Data Compilation	7

Data Reduction	8

Hydrologic Data Reduction	8

Data Analysis	8

Reservations of Water	9

Schedule and Deliverables	10

RESPONSIBILITIES	10

REFERENCES CITED	12

Figures	13

APPENDICES	16

Appendix A: Example Fish Periodicity Table	17

Appendix B: Field Forms	19

Appendix C: Field Checklist	24

# abstract

This project will collect the streamflow data necessary to file reservations of water on up to four river reaches in the Aniak watershed, a tributary to the Kuskokwim River. These reservations of water will protect instream flows necessary for fish habitat, migration, and propagation. Discharge measurement data will be analyzed in combination with continuous streamflow data collected at a streamgage established on the Aniak River (index gage). Discharge measurement stations will be established on the Doestock and Buckstock Rivers and potentially the Salmon River.

Discharge measurement stations will be visited a minimum of three times per year over a range of streamflows. Instantaneous discharge data collected at the discharge measurement stations will be regressed against corresponding data from the index gage. For stations with robust correlations, a five-year record of continuous streamflow will be estimated. This hydrologic data will be used to file reservation of water applications with the Department of Natural Resources.

Keywords: Aniak River, Doestock River, Buckstock River, Salmon River, reservation of water, instream flow, discharge measurement, streamgage.

# Purpose

The rivers of Southwest Alaska (SW AK) support some of North America’s most productive sport, commercial, and subsistence salmon fisheries. Salmon migration, spawning, rearing, and ultimately production in these waterbodies depend on sufficient seasonal quantities of water. Demand for water to support hydroelectric power generation, petroleum production, mining, water supply (including out-of-state export), residential development, forestry, agriculture, and other projects have the potential to modify the naturally occurring instream flows to which fish have adapted and are dependent upon (Poff et al. 1997). The purpose of this project is to quantify and reserve instream flows needed to attain long-term protection and conservation of salmon habitat in SW AK rivers.

The Fish and Game Act requires the Alaska Department of Fish and Game (ADF&G) to “…manage, protect, maintain, improve, and extend the fishery resources of the state in the interest of the economy and general well-being of the state” (Alaska Statute 16.05.020: AS). One mechanism ADF&G uses to fulfill its mandate is to reserve waters in rivers and lakes for fish and wildlife (AS 16.05.050). An appropriation of water that remains within a river is legally described under Alaskan law (AS 46.15.145) and is further defined within regulations (11 AAC 93.970) as a reservation of water. To reserve water, an application with supporting data and analyses must be submitted to the Alaska Department of Natural Resources (DNR). A minimum of five years of mean daily flow or lake level (stage) data is recommended by DNR to quantify instream flow or lake level requirements within an application. The supporting data and analyses must demonstrate the need for the amount of water being requested.

The State of Alaska Legislature amended the Alaska Water Use Act in 1980 to allow instream flows to be legally reserved by a private individual, group, or governmental agency in order to maintain specific flow rates in a river or volumes and water levels in a lake during specified time periods for one or a combination of four types of uses:

- protection of fish and wildlife habitat, migration, and propagation;

- recreation and parks purposes;

- navigation and transportation purposes; and

- sanitary and water quality purposes.

Priority dates for reservation of water applications are based on the date that they are accepted by DNR. Alaska water law is based on the doctrine of prior appropriation, also known as “first in time, first in right.” According to the rules of prior appropriation, the right to the full volume of water is first given to the appropriator who has the earliest priority date to beneficially use the water. This senior water right holder has a legal standing to assert that right against conflicting uses of water from others who do not have water rights or who are junior in priority.

This project will collect and analyze the hydrologic data necessary to file applications for reservations of water with DNR for up to four river reaches in the Aniak River watershed. This watershed was chosen for analysis because of its value as salmon habitat. The Aniak River watershed provides important spawning and rearing habitat for the five species of Pacific salmon (Oncorhynchus sp.) as well as abundant residents fish species making it a popular destination for sport fishermen.

This project is supported by the Alaska Sustainable Salmon Fund (AKSSF). Hydrologic data collection to support reservations of water effectively addresses Objective 1 of the AKSSF statewide goals and objectives framework: to directly attain long-term protection of salmon habitat by submitting reservation of water applications on salmon streams or lakes.  Currently, there is very limited hydrologic data available on the Aniak River watershed or surrounding watersheds that could be used to support reservations of water.

This operational plan serves to provide project-specific information and rationale to supplement the Surface-Water Data Manual for the Statewide Aquatic Resources Coordination Unit (Klein 2013).

# Objectives

The objective of this project is to reserve instream flows to protect fish habitat, migration, and propagation for up to four river reaches in the Aniak River watershed. The three tasks necessary to complete this objective include:

TASKS

- Operate a streamgaging network across Aniak, Doestock, Buckstock, and Salmon River watersheds following the protocols set forth in Klein (2013). The network will include: an index gage on the Aniak River and up to three discharge measurement stations (Doestock, Buckstock, and Salmon Rivers) operated concurrently.

- Assess correlations between the index gage and the discharge measurement stations. For those stations with robust correlations, develop a five-year period of record.

- Complete and file reservations of water applications for each waterbody with a five-year minimum of mean daily flow data (up to four river reaches).

# Methods

## Study Area

The Aniak River watershed is located near the city of Aniak in region generally referred to as the Yukon-Kuskokwim Delta, approximately 100 miles northeast of Bethel (Figure 1).  The city of Aniak can be reach only by airplane and field sites are accessed via one to three-hour boat ride in the summer and snow machines in the winter. The Aniak River flows north approximately 95 miles from its headwaters draining the Kilbuck and Kuskokwim mountains through lowlands and tundra to its mouth at the confluence with the Kuskokwim River, one mile upstream from the community of Aniak. The upper 2/3 to 3/4 of the river is characterized by moderately swift and shallow water with much braiding among numerous gravel bars. Spring runoff and periods of heavy rain cause frequent course changes in the river. High water events regularly deposit large numbers of trees and other plant material on gravel bars and occasionally block or even dam large channels of the river. In the lower reaches, the river has a single deep channel that is slower flowing and the water is less clear (Dunaway 1997).

ADF&G has catalogued the Aniak River as Anadromous Waters Catalog (AWC) stream number 335-20-16600-2400 (Johnson and Blossom 2018). This river is the natal stream for five species of anadromous salmon: Chinook (O. tshawytscha), chum (O. keta), sockeye (O. nerka), pink (O. gorbuscha), and coho (O. kisutch). Resident fish species inhabiting the Aniak River include: rainbow trout (O. mykiss), Dolly Varden (Salvelinus malma), northern pike (Esox Lucius), Arctic grayling (Thymallus arcticus), burbot (Lota lota), sheefish (Stenodus leucichthys), lake trout (Salvelinus namaycush), whitefish (Coregonus), longnose suckers (Catostomus Catostomus), blackfish (Dallia pectoralis), and slimy sculpin (Cottus cognatus; Lafferty and Bingham 2002).

Aniak is a Yup’ik word meaning “the place where it comes out,” which refers to the mouth of the river (Division of Community and Regional Affairs). The lower 45 miles of the Aniak River is generally within the Yukon Delta Wildlife Refuge, although much of the lands directly adjacent to the Aniak River are Alaska Native owned along the lower reaches. Native lands include individual allotments and holdings belonging to various village and regional Native corporations (Dunaway 1997).

Doestock River flows from its headwaters in the foothills of the Kuskokwim Mountains to its confluence with the Aniak River (Figure 2).  The anadromous portion of the river is approximately 33 miles long, supporting populations of chum and coho salmon. ADF&G has catalogued this river as AWC stream number 335-20-16600-2400-3011 (Johnson and Blossom 2018).

Buckstock River flows approximately 33 miles from its headwaters in the Kuskokwim Mountains to its confluence with the Aniak River (Figure 2). The anadromous portion of the river is 26 miles long, supporting populations of chum, coho, Chinook, and pink salmon.  ADF&G has catalogued this river as AWC stream number 335-20-16600-2400-3101 (Johnson and Blossom 2018).

Salmon River flows approximately 45 miles from its headwaters in the Kilbuck Mountains to its confluence with the Aniak River (Figure 2). The anadromous portion of the river is 15 miles long, supporting populations of chum, coho, Chinook, and pink salmon. ADF&G has catalogued this river as AWC stream number 335-20-16600-2400-3244 (Johnson and Blossom 2018).

## Study Design

The approach and guidelines set forth in Klein (2013) and the DNR Handbook (Alaska Department of Natural Resources 1985) will be followed for study design, data collection, and preparation of reservation of water applications for submittal to DNR.

To collect the hydrologic data necessary to support reservation of water applications, a streamgaging network will be established within the study areas described above. A streamgaging network consists of an index streamgage that is operated continuously over a long period of time and an associated network of semi-permanent discharge measurement stations operated concurrently on nearby creeks that are hydrologically similar. Instantaneous discharge data collected at the discharge measurement stations will be regressed against corresponding discharge values from the index streamgage. Given a robust correlation between streamflows at a discharge measurement station and a corresponding index streamgage, a synthetic period of record for the discharge measurement station can be estimated (Klein 2013).

For this project, a streamgage will be established on the mainstem of the Aniak River (index gage) with discharge measurement stations on the Doestock and Buckstock Rivers, both tributaries to the Aniak River (Figures 1 and 2). One potential additional discharge measurement station may be established on the Salmon River which is contingent on potential future funding by the Native Village of Napamiute for continued operation of a salmon weir (Table 1).

Table 1. Summary of proposed hydrologic measurement stations in the Aniak River watershed.

| Name | Station Type | Latitude | Longitude | Proposal |
| --- | --- | --- | --- | --- |
| Aniak River | Streamgage | 61.4983333 N | -159.3713888 W | Planned installation |
| Doestock River | Discharge Measurement Station | 61.5327777 N | -159.3922222 W | Planned installation |
| Buckstock River | Potential Discharge Measurement Station | 61.3484022 N | -159.2243061 W | Anticipated if access and timing are feasible |
| Salmon River | Potential Discharge Measurement Station | 61.0627176 N | -159.1940722 W | Anticipated contingent on separate funding for continued operation of salmon weir |

Streamgage and discharge measurement station locations will be selected to ensure the station represents hydrological conditions within the respective reach. The stream transects at the stations will have fairly uniform depth, velocity, and angle of flow (Rantz et. al 1982). Data collection sites can only be reached by boat or snow machine from Aniak. Permits are not necessary for the discharge measurement stations as no equipment will be temporarily or permanently installed at these locations, but all necessary permits, including a Fish Habitat Permit, will be acquired prior to installation of the streamgage.

The streamgage will be installed and operated by project staff in accordance with standard sampling protocols developed by the United States Geological Survey (USGS) (Rantz and others 1982) and the Instream Flow Program (Klein 2013) and through consultation with USGS staff and other hydrologists as applicable.

## Data Compilation and Collection

### Hydrologic Data Collection

At the Aniak River streamgage, stage and water temperature will be measured and recorded at 15-minute intervals using a vented pressure transducer housed in a 1-1/4″ pipe that is secured to the streambed or streambank with custom pipe brackets, expansion bolts, and/or rebar. An In-Situ, Inc.® Level TROLL 700H (or similar) pressure transducer/data logger will be utilized. A secondary/backup pressure transducer with similar configuration will be established in a different nearby location in case the primary pressure transducer is damaged by ice, debris, or wildlife.

Following procedures described in Kenney (2010) the gage will be surveyed periodically using an auto level and differential survey techniques to ensure the equipment is properly set to an established gage datum and to determine if the gage or any of the three reference marks have shifted over time. A staff gage will be installed at the streamgage site and the data logger will be programmed to read the same as the staff gage to allow for water levels to be read.

Instantaneous discharge measurements will be collected at each discharge measurement station according to USGS protocols (Rantz and others 1982, Klein 2013). The goal is to collect between 10 and 20 total discharge measurements covering a range of streamflows on each river, concurrent with operation of the index gage. The majority of discharge measurements will be collected during the open-water period (roughly April to November). During the winter period, measurements will occur on an opportunistic basis depending on access, site conditions, number of measurements collected, and weather. All scientific equipment will be calibrated and maintained according to manufacturer specifications and USGS standards.

For most conditions, a tethered Teledyne-RDI StreamPro© or RiverPro© Acoustic Doppler Current Profiler (ADCP) will be used to collect discharge data. When conditions allow, the ADCP may be attached to a remote-controlled boat, a Teledyne Oceanscience® Q-Boat 1250, that is operable from the streambank. If low flow conditions are present, an Acoustic Doppler Velocimeter (ADV) may be used; a Price AA or Pygmy current meter will serve as a backup in case of any problems with the ADV or ADCP. All scientific equipment will be calibrated and maintained according to manufacturer specifications and USGS standards.

### Biologic Data Compilation

Fish distribution and periodicity data will be compiled and summarized from scientific literature, local ADF&G biologists, and the Catalog of Waters Important for the Spawning, Rearing or Migration of Anadromous Fishes (Johnson and Blossom 2018). With the assistance of regional ADF&G area fishery biologists, a fish periodicity chart (Appendix A) that includes fish species present and the timing of their life history phases will be finalized and included in each reservation of water application.

## Data Reduction

### Hydrologic Data Reduction

Stage and water temperature data will be transferred from the Aniak River streamgage data loggers to a field laptop and then uploaded to a personal desktop computer upon return to the office. The stage data will then be converted to Excel or comma delimited text files and entered into the Water Information System Kisters Inc. (WISKI©) hydrologic software package. Discharge measurements and observed staff gage readings will be entered into the BIBER© component of WISKI©. Electronic copies of field notes, photographs, and discharge and level summary records will be stored in folders associated with the gaging station name and number on the WISKI© dedicated server. Further data reduction details are provided in Klein (2013).

## Data Analysis

Analysis for the Aniak River streamgage will be performed using the WISKI© hydrological software package following USGS standards and protocols. This will include: development of a stage-discharge rating, discharge measurement summaries, associated shift analysis if applicable, a table of applied datum and gage-height corrections, mean daily flow computations for each day of record, mean monthly flow for each month of record, and a station description manuscript (a synopsis that describes the gage site, mechanics and other pertinent information regarding the gage station operation).

In general, data for each discharge measurement station will be analyzed after a minimum of 10 discharge measurements have been collected. A simple linear regression model using a log-log transformation will be used to estimate the relationship between streamflows at each discharge measurement station and streamflows at the corresponding index gage. The results of the model will be used to determine the next step:

- If the regression results in a robust correlation, discharge measurements may cease on that waterway, and further analysis will continue (see below).

- If the regression indicates a poor relationship between flows at the discharge measurement station and flows at the index gage, discharge measurements and further analysis will cease. In this case, further hydrologic investigations may be explored for the site to produce the necessary data.

- If the regression results are inconclusive in regard to the strength of the correlation, additional discharge measurements may be collected to further refine the regression model.

For all waterways with a robust relationship (Klein 2013) between the discharge measurement station and the index streamgage, the estimated regression parameters will be used to calculate a five-year period of record. From that record, annual, monthly, mean daily, and flow duration summaries will be calculated using Statistical Analysis Systems© (SAS) software.

## Reservations of Water

Instream flow and lake level requests will be determined using the flow/ lake level duration method (Annear et al. 2004) combined with available fish use information. For each reservation of water application, flows within the 25 to 75% exceedance range will be requested (USGS 2009). These flows represent the normal hydrologic conditions providing habitat to which fish have adapted. In addition to the hydrologic data (discussed above), reservation of water applications will include biological data based on the AWC and the expertise of the local management biologists. The final deliverables for this project will be hydrologic data summaries prepared for the purpose of submitting applications for reservations of water to DNR.

# Schedule and Deliverables

| Activity | Dates |
| --- | --- |
| Install streamgage on Aniak River | Before August 1, 2019 |
| Operation of Aniak River streamgage | August 2019 to September 2024 |
| Visit discharge measurement stations | July/August 2019 to September 2024 |
| Complete gage records for preceding water year | Before March 1 of each year |
| Field data collection completed | September 30, 2024 |
| Correlate measurements and develop period of record | February 2025 |
| Complete and submit reservation of water applications | October 2025 |
| Complete Fishery Data Series report | December 2025 |

# RESPONSIBILITIES

Ann Marie Larquier, Habitat Biologist III (ADF&G)

Duties: 	Project Manager. Responsible for study design, field logistics, data collection, analysis, and administration of project responsibilities. Responsible for preparations and review of operational plan, reservation of water application(s), reports. Maintain and care for field equipment. Maintain project funding and budget.

Leah Ellis, Habitat Biologist II (ADF&G)

Duties:	Assist with data collection and analysis. Maintain and care for field equipment. Responsible for review of operational plan, reservation of water application(s), and reports.

Kevin Keith, Habitat Biologist III (ADF&G)

Duties: 	Assist with data collection and analysis. Maintain and care for field equipment. Assist with review of operational plan, preparation of reservation of water application(s), and reports.

Joe Klein, Environmental Engineer II (ADF&G)

Duties: 	Provide technical oversight. Assist with data collection. Submit reservations of water applications to DNR.

# REFERENCES CITED

Alaska Department of Natural Resources. 1985. State of Alaska instream flow handbook; a guide to reserving water for instream use. Alaska Department of Natural Resources, Division of Land and Water Management, Water Management Section, Anchorage.

Annear, T., I. Chisholm, H. Beecher, A. Locke, and 12 other authors. 2004. Instream flows for riverine resource stewardship, revised edition. Instream Flow Council. Cheyenne, WY.

Division of Community and Regional Affairs. Alaska Community Database Online. https://dcced.maps.arcgis.com/apps/MapJournal/index.html?appid=4722232513444b42ae1122f7a1b225cf (Accessed April 3, 2019).

Dunaway, D. 1997. Monitoring the Sport Fisheries of the Aniak River, Alaska 1996. Alaska Department of Fish and Game, Fishery Management Report No. 97-4, Anchorage. http://www.adfg.alaska.gov/FedAidPDFs/fmr97-04.pdf

Johnson, J., and B. Blossom. 2018. Catalog of waters important for spawning, rearing, or migration of anadromous fishes – Southcentral Region, Effective June 1, 2018. Alaska Department of Fish and Game, Special Publication No. 18-04, Anchorage.

Kenney, T.A. 2010. Levels at gaging stations. U.S. Department of Interior, U.S. Geological Survey Techniques and Methods 3-A19, Reston, VA. http://pubs.usgs.gov/tm/tm3A19/

Klein, J. 2013. Surface-water data manual for the statewide aquatic resources coordination unit. Alaska Department of Fish and Game, Special Publication No. 13-05, Anchorage.

Klein, J., J. Sowa, A.M. Larquier, K. Keith, J. Hass and L. Ellis. 2018. Instream Flow Protection in Alaska, 2017. Alaska Department of Fish and Game, Special Publication No. 18-10, Anchorage.

Lafferty, R. and A. E. Bingham. 2002. Survey of the Road-and-Reel Fisheries in the Aniak River,	Alaska, 2001. Alaska Department of Fish and Game, Fishery Data Series No. 02-16,	Anchorage. http://www.adfg.alaska.gov/FedAidPDFs/fds02-16.pdf

Pirtle, R. B. 1981. A compilation of historical sockeye salmon spawning escapement estimates from Prince William Sound. Alaska Department of Fish and Game, Division of Commercial Fisheries, Data Report No. 10, Cordova.

Poff, N. L., J. D. Allen, M. B. Bain, J. R. Karr, K. L. Prestergaard, B. Richter, R. Sparks, and J. Stromberg. 1997. The natural flow regime: a paradigm for river conservation and restoration. Bioscience 47:769-784.

Rantz, S. E. and others. 1982. Measurement and computation of streamflow: volume 1. Measurement of stage and discharge. Geological Survey Water-supply Paper 2175. Washington, D.C.

Sheridan, T., J. Botz, A. Wiese, S. Moffitt, and R. Brenner. 2013. 2012 Prince William Sound area finfish management report. Alaska Department of Fish and Game, Fishery Management Report No. 13-46, Anchorage.

U.S. Geological Survey. 2009. https://waterwatch.usgs.gov/ptile.html

# Figures

Figure 1:  Location of Aniak River in southwest Alaska, approximately 100 miles northeast of Bethel.

Figure 2: Location of Aniak River streamgage and discharge measurement (DM) stations in the Aniak River watershed.

# APPENDICES

## APPENDIX A: Example Fish Periodicity Table

Appendix A1: Example of a fish periodicity table for use in a reservation of water application.

## APPENDIX B: Field Forms

Appendix B1: Example of ADV Discharge Measurement form

Appendix B2: Example of ADCP Discharge Measurement form (Page 1 of 2).

| 9-275-I | 10/12/2005 |  |  |  |  |  | U.S. Department of The Interior U.S. Geological Survey |  |  |  |  |  |  |  |  |  |  | Meas. No. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Station Number |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Processed by |  |  |  |
|  |  |  |  |  |  |  | Acoustic Profiler Discharge Measurement Notes |  |  |  |  |  |  |  |  |  |  | Checked by |  |  |  |
| Station Name |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  |  | , 20_____ |  |  |  |  |  | Party |  |  |  |  |  |  |  |  |  |  |  |  |
| Width |  | Area / Rated Area |  |  |  |  |  | Velocity |  |  |  | Index Vel. |  |  | Gage Height |  |  |  | Discharge |  |  |
| Boat/Motors Used |  |  |  |  |  |  |  | GPS Used |  |  |  |  | ADCP Depth |  |  |  |  | Gage Height Change |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | in hrs. |  |  |  |
| ADCP Mfr |  |  |  | ADCP Model |  |  |  | Frequency |  |  |  | Serial No. |  |  | Firmware |  |  | Software |  |  |  |
| Filename Prefix |  |  |  |  |  |  |  | Diagnostic Test – Errors? |  |  |  |  |  | Moving Bed File |  |  |  |  |  | Moving Bed? |  |
|  |  |  |  |  |  |  |  | □ Y or N |  |  |  |  |  |  |  |  |  |  |  | Y or N |  |
| ADCP Sync’d to WT |  |  |  |  | Meas. Water Temp |  |  |  |  |  | ADCP Water Temp |  |  |  |  | Weather |  |  |  |  |  |
| Y at _______ or N |  |  |  |  | F / C at |  |  |  |  |  | F / C at |  |  |  |  |  |  |  |  |  |  |
| Compass Calibration |  |  |  |  |  | MagVar Used |  |  |  | MagVar Method |  |  |  |  |  |  | Wind Speed / Dir |  |  |  |  |
| Y or N |  |  |  |  |  |  |  |  |  | On-site Model Previous |  |  |  |  |  |  |  |  |  |  |  |

| Gage Readings |  |  |  |  |  |  | Site Conditions |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Time |  |  |  |  | Inside | Outside | Max Water Depth |  |  |
|  |  |  |  |  |  |  | Max Water Speed |  |  |
|  |  |  |  |  |  |  | Max Boat Speed |  |  |
|  |  |  |  |  |  |  | Water Mode |  |  |
|  |  |  |  |  |  |  | Bottom Mode |  |  |
|  |  |  |  |  |  |  | Streambed material |  |  |
|  |  |  |  |  |  |  | Salinity |  |  |
|  |  |  |  |  |  |  | ppt at |  |  |
| Weighted MGH |  |  |  |  |  |  | Checkbar found |  |  |
| GH corrections |  |  |  |  |  |  | Checkbar changed to: |  |  |
| Correct MGH |  |  |  |  |  |  | at |  |  |

| Wading, cable, ice, boat, upstr., downstr., side bridge |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ft., mi. upstr., downstr. of gage |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Measurement rated: |  |  |  |  |  | excellent (2%), good (5%), fair (8%), poor (>8%) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | based on following conditions |  |  |  |  |  |  |  |
| Flow |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cross section: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Control: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gage operating: |  |  |  | Y or N |  |  |  |  | Record removed: |  |  |  |  | Y or N |  |  |  |  |  | Filename: |  |  |  |  |  |  |  |  |  |  |  |  |
| Battery voltage |  |  |  | V |  |  |  |  |  | Intakes/Orifice cleaned/purged: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bubble-gage psi: |  |  |  |  | Tank |  |  |  |  |  |  |  | Line |  |  |  |  |  | Bubble rate |  |  |  |  |  | / min |  |  |  |  |  |  |  |
| Extreme-GH indicators: |  |  |  |  |  |  |  | Max |  |  |  |  |  |  |  | Min |  |  |  |  |  |  |  |  |  | CSG Checked |  |  |  |  | Y or N |  |
| HWM on stick |  |  |  |  |  |  |  |  |  |  | Ref elev. |  |  |  |  |  |  |  |  |  |  | HWM elevation |  |  |  |  |  |  |  |  |  |  |
| GH of zero flow = GH |  |  |  |  |  |  |  |  |  |  |  | - depth at control |  |  |  |  |  |  |  |  | = |  | ft, |  |  |  |  | Rated= |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Sheet No. |  |  |  |  |  |  |  |  | of |  |  |  | sheets |  |  |  |

-continued-

Appendix B2: Page 2 of 2.

| Acoustic Profiler Discharge Measurement Notes |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Left Bank: | Sloping Vertical Other:_______________ |  |  |  |  | Right Bank: | Sloping Vertical Other:_______________ |
| Transect No. | Starting |  |  | Ending |  | Total Discharge | Notes |
|  | Bank | Time | Distance | Distance | Time |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
|  | L R |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |

Appendix B3: Example of Gaging Station Survey form.

## APPENDIX C: Field Checklist

Appendix C1: Example of field checklist.

|  | General Field Gear |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | first aid kit |  |  |  |  |  |
|  | survival gear |  |  |  |  |  |
|  | safety gear |  |  |  |  |  |
|  | communications (InReach©, cell phone, and/or VHF) |  |  |  |  |  |
|  | bug spray / mosquito head nets |  |  |  |  |  |
|  | camera, digital storage, batteries |  |  |  |  |  |
|  | personal gear |  |  |  |  |  |
|  | bear protection |  |  |  |  |  |
|  | GPS |  |  |  |  |  |
|  | calculator |  |  |  |  |  |
|  | Discharge Equipment |  |  |  |  |  |
|  | ADCP, trimaran, Q-boat |  |  |  |  |  |
|  | ADV |  |  |  |  |  |
|  | laptop computer |  |  |  |  |  |
|  | 200' of rope |  |  |  |  |  |
|  | wading rod |  |  |  |  |  |
|  | extra batteries (8 AA's) |  |  |  |  |  |
|  | thermometer |  |  |  |  |  |
|  | data book/forms/pencils |  |  |  |  |  |
|  | tape measure |  |  |  |  |  |
|  | tag line |  |  |  |  |  |
|  | rebar, hammer |  |  |  |  |  |
|  | Optional Discharge Equipment |  |  |  |  |  |
|  | price AA and cord |  |  |  |  |  |
|  | pygmy, cord, extra wire connector |  |  |  |  |  |
|  | headphones and stopwatch |  |  |  |  |  |